Sprint: Core Banking Features (User Registration, Money Transfer, and Transaction Viewing)

Start Date: 10th March 2026

End Date: 17th March 2026

Goal:

The goal of the sprint is to develop the core banking functionalities including secure user registration and authentication, money transfer with ACID compliance, and transaction viewing/history. This sprint establishes the essential user-facing features for a functional banking system.

Tasks to be completed:

- Implement user registration, login, and authentication with JWT

- Develop money transfer logic with balance validation and ACID transactions

- Add transaction history viewing with filtering and audit trails

- Build responsive UI for registration, transfers, and transaction lists

- Integrate fraud detection and secure session management

- Ensure data integrity and user-specific access controls

Tasks completed:

- Implemented user registration, login, and authentication with JWT

- Developed money transfer logic with balance validation and ACID transactions

- Added transaction history viewing with filtering and audit trails

- Built responsive UI for registration, transfers, and transaction lists

- Integrated fraud detection and secure session management

- Ensured data integrity and user-specific access controls

Frontend development:

Developed React components for registration/login forms, transfer interfaces, and transaction audit tables using Tailwind CSS, Axios for API integration, and localStorage for tokens.

Backend development:

Created Django models for User/Account/Transaction, implemented REST API views for registration, transfers, and transaction lists using Django REST Framework, added transaction.atomic for ACID, Celery for risk analysis, and JWT authentication.

Deliverables of this Sprint:

Complete core banking features (registration, transfers, history), functional API and UI, PostgreSQL database with users, accounts, and transactions tables, secure authentication and transaction processing.

Sprint Next Plan:

Develop advanced features (e.g., vaults, contracts) or testing/deployment.

Tech Stack used:

Frontend: React, Tailwind CSS

Backend: Django, Django REST Framework, Celery

Database: PostgreSQL

Authentication: JWT

Version Control: Git / GitHub

Outcome of the sprint:

The sprint successfully delivered the core banking features, enabling secure user onboarding, reliable fund transfers, and transparent transaction auditing in a unified system.